ProtoJ: Milestone 1

Due: 10/10/03

Activities:

These are the  tasks for Milestone 1:

- Finish selection behavior(Selecting components on the screen, being able to move 
them, clicking object makes that toolbar active, etc.)

- Finish stretch and scale components.

- Implement the menu editor as per SCO 3/19/03

- Investigate implementing ‘Save’(serializable ComponentObjects)

- Figure ‘Box’ and ‘Box Spacers’ out.

- Views?